RIVR TECH

LREMC Technologies, LLC

Five-Year Business Plan  ·  FY2027–FY2031

Fiber-Optic Broadband for Southeastern North Carolina

Prepared for the Chief Executive Officer, Executive Leadership Team, and Board of Directors

Prepared: July 21, 2026  ·  Version 1.0

CONFIDENTIAL — Contains management assumptions and clearly-labeled placeholders

# Table of Contents

This document is organized into the sections below. To refresh page numbers in Microsoft Word, select the table and press F9.

Right-click and Update Field to populate the table of contents.

# 1. Executive Summary

RIVR Tech (LREMC Technologies, LLC) is a fiber-optic broadband provider serving Robeson, Hoke, Scotland, Cumberland, and surrounding counties in southeastern North Carolina. This five-year business plan (FY2027–FY2031) integrates strategy, network expansion, staffing, operations, revenue, operating expense, capital investment, and financial performance into a single, board-ready plan.

Data integrity: This plan incorporates RIVR Tech's actual Q2-2026 financial results (quarter ended 6/30/2026, from the Board of Directors deck) as the baseline — operating revenue, the full expense structure, depreciation, interest, grant income, and grant awards. Forward projections build on that actual baseline plus clearly-labeled assumptions. Actual data, management assumptions, calculated projections, and recommended targets are distinguished throughout. Subscriber counts, ARPU, and labor rates remain partly estimated; see the Source-Data Inventory & Assumption Log for the conflict log and remaining placeholders.

### The plan at a glance (Base Case)

| Metric | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Ending subscribers (internet) | 6,180 | 7,733 | 9,236 | 10,477 | 11,425 |
| Total revenue | $5.1M | $6.6M | $8.1M | $9.6M | $10.9M |
| EBITDA | $0.3M | $0.9M | $1.6M | $2.2M | $2.6M |
| EBITDA margin | 5.2% | 13.5% | 19.1% | 22.7% | 24.4% |
| Capital deployed | $9.6M | $9.8M | $10.0M | $9.8M | $9.7M |
| Headcount (EOY) | 21 | 26 | 31 | 35 | 39 |

Over the plan, the Base Case grows the internet subscriber base from roughly 4,800 at the start of 2027 to 11,425 by year-end 2031, lifts revenue from $5.1M to $10.9M, and expands EBITDA margin from 5.2% to 24.4%. The company is EBITDA-positive in every year of the plan.

### Capital and funding

Capital program: $10.0M available each year and $50.0M over five years, deployed against 16 capital categories.

Discipline: The Base Case deploys $48.9M of the $50.0M available (97.9%), holding the balance as reserve/carryforward rather than forcing full deployment.

Equipment refresh: $400,000 per year and $2.0M over five years, treated as part of the $10M in the base model, with an adjustable setting to fund it outside the $10M.

Cash requirement: Free cash flow before financing is negative during the build (cumulative cash requirement peaks near $-34.1M), comfortably inside the $50M funding envelope. The business funds a heavy fiber build; FCF turns positive beyond the plan horizon.

### What leadership is asked to approve

Adopt the Base Case as the operating plan.

Approve the five-year capital allocation and capital-governance process.

Authorize filling the three open positions and the trigger-based five-year staffing plan.

Endorse the KPI, forecast-update, and project-ROI disciplines in Section 12.

# 2. Company Overview

| Item | Detail |
| --- | --- |
| Legal entity | LREMC Technologies, LLC |
| Trade name | RIVR Tech |
| Business | Fiber-optic internet, voice, business & enterprise connectivity, managed Wi-Fi, and related broadband services |
| Primary service area | Robeson, Hoke, Scotland, Cumberland, and surrounding counties, southeastern North Carolina |
| Network model | Fiber-to-the-home, business fiber, enterprise circuits, middle-mile fiber, and grant-funded expansion |
| Starting internet subscribers | 4,686 (June 2026 month-end) — supplied, unaudited |
| Starting voice subscribers | 502 (June 2026 month-end) — supplied, unaudited |
| Starting workforce | 15 filled + 3 open = 18 authorized positions |

RIVR Tech operates as the broadband subsidiary of Lumbee River EMC, giving it operational maturity, community trust, and existing plant. Its strategic objective is to grow into a financially sustainable regional broadband provider while maintaining strong service reliability, customer experience, and disciplined capital deployment.

## Current financial position (Q2-2026 actual)

Actual results for the quarter ended June 30, 2026 (annualized on a year-to-date basis) establish the plan's baseline:

| Financial baseline (annualized YTD) | Amount |
| --- | --- |
| Total operating revenue | $4,130,718 |
| Total operating expense (excl. D&A) | $4,271,408 |
| EBITDA (operating income + D&A) | ($140,688) |
| Depreciation & amortization | $362,804 |
| Operating income (loss) | ($503,492) |
| Interest expense (existing debt) | ($464,220) |
| Grant income (nonoperating) | $1,063,160 |
| Net income (grant-supported) | $512,854 |

RIVR Tech currently operates at roughly EBITDA break-even (a slight operating loss) on about $4.1M of annualized revenue, and is net-income-positive because of substantial grant funding. The five-year plan's central task is to scale subscribers and revenue to durable EBITDA profitability while managing existing debt service (~$0.46M/yr interest).

## Grant awards

RIVR Tech has been awarded approximately $11.6M in construction grants that fund network expansion into unserved and underserved areas:

| Grant program | Award |
| --- | --- |
| CAB 2.0 — Hoke County | $3,295,657 |
| CAB 2.0 — Scotland County | $1,932,610 |
| CAB 2.0 — Robeson County | $3,116,391 |
| NC Stop GAP (Hoke/Scotland/Robeson) | $2,812,776 ($1.6M reimbursed) |
| BTAP (engineering grant) | $419,000 |
| Total identified awards | $11,576,434 |

Grant construction reimbursement offsets a meaningful share of the capital program and is modeled as a nonoperating funding source; more than $2M of underground new-build has been identified as eligible for reimbursement.

# 3. Strategic Objectives

Sustainable growth:  Grow the internet base to ~11,425 by 2031 while holding churn low and lifting EBITDA margin above 25%.

Disciplined capital deployment:  Deploy the $10M/yr program against demand-led, ROI-gated projects; hold reserves rather than force spend.

Network reliability:  Maintain ≥99.85% availability through redundancy, monitoring, and a funded lifecycle-refresh program.

Customer experience:  Shorten installation intervals, reduce repeat trouble tickets, and protect retention.

Financial sustainability:  Reach EBITDA self-sufficiency for operations while the capital program funds expansion; converge toward free-cash-flow breakeven beyond the plan.

Community & tribal partnerships:  Extend service to unserved and underserved areas, leveraging grants and local partnerships including the Lumbee community.

# 4. Market & Growth Strategy

RIVR Tech competes primarily against DSL, fixed wireless, and incumbent cable in a rural and semi-rural footprint where fiber remains underbuilt. The company's advantages are reliability, local service, and symmetrical fiber speeds. Growth is driven by (1) extending the fiber footprint (new passings), (2) converting passings to subscribers (take rate), and (3) expanding higher-ARPU business and enterprise revenue.

## Passings, take rate, and penetration

| Driver | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Homes & businesses passed | 17,050 | 21,550 | 25,725 | 29,575 | 33,100 |
| New passings added | 4,800 | 4,500 | 4,175 | 3,850 | 3,525 |
| Ending subscribers | 6,180 | 7,733 | 9,236 | 10,477 | 11,425 |
| Take rate | 36.2% | 35.9% | 35.9% | 35.4% | 34.5% |
| Blended ARPU (recurring) | $75.20 | $76.55 | $78.05 | $79.68 | $81.39 |

Note: take rate dips modestly mid-plan because new passings are added faster than newly-passed homes are converted — a normal lag during a heavy build. Penetration on maturing plant is a primary Year 3+ growth lever and a core focus of the sales strategy.

## Growth strategy pillars

Build where demand is:  Sequence construction to demand and grant availability; gate each project on ROI and take-rate thresholds.

Convert faster:  Fund door-to-door and digital campaigns on newly-passed plant; add residential sales capacity as passings grow.

Move up-market:  Grow business fiber, enterprise/DIA circuits, and wholesale/dark-fiber revenue at higher ARPU and margin.

Leverage grants:  Use grant-funded builds to extend into unserved areas with external capital leverage.

# 5. Capital Plan

The capital program provides $10.0M per year and $50.0M over five years, allocated across 16 categories. The plan does not force full deployment: capital is deployed against demand-led, ROI-gated projects, and any balance is held as reserve or carryforward.

## Five-year capital allocation by category (base allocation)

| Capital category | Annual $ | 5-Yr $ | % of $10M |
| --- | --- | --- | --- |
| 1. Fiber backbone construction | $800,000 | $3,912,000 | 8.0% |
| 2. Distribution fiber construction | $1,300,000 | $6,357,000 | 13.0% |
| 3. Fiber-to-the-home expansion | $2,350,000 | $11,491,500 | 23.5% |
| 4. Business & enterprise expansion | $700,000 | $3,423,000 | 7.0% |
| 5. Grant matching funds | $1,000,000 | $4,890,000 | 10.0% |
| 6. Core network & transport equipment | $500,000 | $2,445,000 | 5.0% |
| 7. OLT, cabinet & access-network equipment | $650,000 | $3,178,500 | 6.5% |
| 8. CPE & ONTs | $600,000 | $2,934,000 | 6.0% |
| 9. Vehicles & fleet | $250,000 | $1,222,500 | 2.5% |
| 10. Construction & maintenance equipment | $280,000 | $1,369,200 | 2.8% |
| 11. IT & cybersecurity | $300,000 | $1,467,000 | 3.0% |
| 12. OSS/BSS/CRM/billing/GIS/WFM systems | $340,000 | $1,662,600 | 3.4% |
| 13. Buildings, warehouses & facilities | $230,000 | $1,124,700 | 2.3% |
| 14. Emergency restoration & resiliency | $200,000 | $978,000 | 2.0% |
| 15. Annual equipment refresh program | $400,000 | $2,000,000 | 4.0% |
| 16. Capital contingency reserve | $100,000 | $489,000 | 1.0% |
| TOTAL | $10,000,000 | $48,944,000 | 100.0% |

## Annual deployment, reserve, and cumulative (base case)

| Capital | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Available | $10.0M | $10.0M | $10.0M | $10.0M | $10.0M |
| Deployed | $9.6M | $9.8M | $10.0M | $9.8M | $9.7M |
| Uncommitted (reserve/carryforward) | $384,000 | $192,000 | $0 | $192,000 | $288,000 |
| Cumulative deployed | $9.6M | $19.4M | $29.4M | $39.2M | $48.9M |

Each category in the Excel model carries a business purpose, expected operational benefit, expected revenue/cost impact, recommended timing, key dependency, responsible executive, and a depreciation-period placeholder. Depreciation periods are placeholders pending a fixed-asset study.

The $10.0M annual allocation reconciles exactly (check cell = 0). The equipment-refresh program (category 15) is fixed at $400,000/yr and $2.0M over five years and is not scaled by deployment pace, preventing double-counting.

# 6. Equipment-Refresh Plan

A funded lifecycle-refresh program replaces aging core, access, test, fleet, IT, and security equipment on a scheduled basis, preventing emergency capital spend and the churn that accompanies aging-plant failures.

| Parameter | Value |
| --- | --- |
| Annual refresh budget | $400,000 |
| Five-year refresh budget | $2,000,000 |
| Base-model treatment | Part of the $10M annual allocation (category 15) |
| Adjustable-model treatment | Outside the $10M (+$400K/yr) — toggle on the Excel Scenario Selector |
| Governance | Annual refresh schedule set against equipment-lifecycle standards |

The Excel 'Equipment Refresh' tab distributes the $400,000 across core/aggregation, OLT optics, field test equipment, splicing gear, fleet tools, servers/storage, security appliances, and an aged-ONT swap pool, with each line carrying a depreciation-period placeholder. Every year totals exactly $400,000 (check cell = 0).

# 7. Staffing Plan

## Current staffing (actual)

| Position | Filled | Open | Authorized |
| --- | --- | --- | --- |
| Chief Operations Officer | 1 | 0 | 1 |
| Director of Outside Plant | 1 | 0 | 1 |
| Supervisors | 2 | 0 | 2 |
| Project Coordinators | 2 | 0 | 2 |
| Sales Coordinator | 1 | 0 | 1 |
| Sales Representatives | 3 | 1 | 4 |
| Fiber Technicians | 5 | 2 | 7 |
| TOTAL | 15 | 3 | 18 |

A fully-loaded labor-cost method is used throughout (base wage plus overtime, incentive, payroll taxes, benefits, workers' compensation, training, uniforms/PPE, tools, and recruiting), not salary alone. Wage rates are editable placeholders pending actual payroll data.

## Five-year staffing plan — trigger-based hiring

Positions are added when measurable business triggers are met, not on fixed calendar dates. The Excel 'Five-Year Staffing Plan' tab details each role's responsibilities, reason, hiring trigger, expected benefit, and the risk of not adding it.

| Recommended role | Yr | # | Primary trigger |
| --- | --- | --- | --- |
| Network Engineer | 2027 | 1 | Subs >6,000 or 3+ OLT sites |
| NOC Technician | 2027 | 1 | Trouble tickets >8 / tech / day |
| Fiber Splicers | 2027 | 2 | Fiber-mile build threshold |
| Residential Sales Reps | 2028 | 2 | New passings >4,000/yr |
| Customer Support Reps | 2028 | 2 | Subs >7,500 / calls per agent |
| Additional Project Coordinator | 2028 | 1 | Active projects >6 concurrent |
| Fiber Install/Repair Techs | 2028 | 3 | Install interval >10 days |
| Enterprise Sales Rep | 2029 | 1 | Qualified enterprise pipeline |
| Construction Inspector | 2029 | 1 | Grant-funded miles active |
| GIS / Mapping Specialist | 2029 | 1 | Passings >18,000 |
| Additional OSP Supervisor | 2030 | 1 | Field FTEs/supervisor >8 |
| Marketing Specialist | 2030 | 1 | Marketing spend >$0.3M/yr |
| Customer Experience Manager | 2030 | 1 | Subs >10,000 |
| Data Analyst | 2031 | 1 | Mature monthly KPI program |
| Warehouse & Inventory Specialist | 2031 | 1 | Multiple warehouses |

Headcount grows from 18 authorized today to 39 by 2031 (base case), tracked against subscriber and construction triggers. Hiring triggers include total subscribers, installs/month, tickets per technician, fiber miles, active projects, business/enterprise revenue, service levels, install interval, overtime, span of control, and support volume.

## Organizational charts

Current structure (2026): COO → Director of Outside Plant → (2 Supervisors, 2 Project Coordinators, Fiber Technicians); Sales Coordinator → Sales Representatives.

Proposed 2031 structure: COO oversees (a) Network Engineering & NOC, (b) Outside Plant (2 supervisors, splicers, inspectors, install/repair techs, GIS), (c) Sales & Marketing (residential + enterprise reps, marketing specialist), (d) Customer Experience & Support, and (e) Business Operations (project coordinators, data analyst, warehouse/inventory, fleet/facilities, administrative support). Detailed org charts are provided in Appendix C.

# 8. Operations Plan

Operations center on three disciplines: build (construction and splicing), connect (installation and provisioning), and sustain (maintenance, monitoring, and restoration). The plan funds a NOC capability, a preventive-maintenance program, and equipment-lifecycle standards.

## Operating-expense structure

| Expense group | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Direct cost of service | $0.7M | $1.0M | $1.2M | $1.4M | $1.6M |
| Network operations | $1.0M | $1.1M | $1.3M | $1.5M | $1.6M |
| Sales & marketing | $0.6M | $0.8M | $0.9M | $1.0M | $1.2M |
| General & administrative | $2.5M | $2.8M | $3.2M | $3.5M | $3.8M |
| TOTAL OPERATING EXPENSE | $4.9M | $5.7M | $6.6M | $7.4M | $8.2M |

## Cost behavior and unit economics

| Metric | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Fixed expense | $2.4M | $2.7M | $3.0M | $3.3M | $3.6M |
| Variable expense | $0.8M | $1.0M | $1.2M | $1.5M | $1.7M |
| Semi-variable expense | $1.7M | $2.0M | $2.3M | $2.7M | $2.9M |
| Operating cost per subscriber ($/yr) | $882 | $817 | $775 | $753 | $750 |
| Operating expense per revenue dollar | 0.948 | 0.865 | 0.809 | 0.773 | 0.756 |

Operating cost per subscriber falls from about $882 to ~$750 as fixed costs are spread over a larger base — the core scale story of the plan. The operating-expense model is built up from the Q2-2026 actual income-statement categories (COGS, LREMC intercompany, engineering & operations, marketing, sales & customer support, G&A, accounting, HR, IT, taxes), each grown on subscriber, headcount, inflation, and revenue drivers, and classified Fixed / Variable / Semi-variable and Direct / S&M / NetOps / G&A on the Excel 'Operating Expenses' tab.

## Service and reliability targets

| Operational KPI | 2027 | 2031 target |
| --- | --- | --- |
| Network availability | 99.85% | ≥99.85% |
| Average installation interval | 9 days | 6 days |
| Trouble-ticket repeat rate | 9.0% | 6.0% |
| Overtime as % of labor | 10% | 7% |
| Subscribers per technician | 687 | 714 |

# 9. Sales & Marketing Plan

The commercial engine converts newly-passed plant into paying subscribers and grows higher-ARPU business and enterprise revenue. Customer-acquisition cost is tracked per gross add and held in a disciplined band.

| Sales & marketing metric | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Gross additions (internet) | 1,941 | 2,218 | 2,334 | 2,234 | 2,073 |
| Customer acquisition cost (CAC) | $324 | $341 | $384 | $462 | $555 |
| Marketing & advertising | $360,186 | $429,788 | $506,099 | $579,639 | $644,648 |
| Sales & customer support | $267,883 | $326,188 | $390,192 | $451,790 | $506,057 |

## Commercial priorities

Residential:  Fund door-to-door and digital campaigns timed to newly-passed neighborhoods; add residential sales capacity as passings grow.

Business & enterprise:  Add an enterprise sales representative in 2029 to grow business fiber, dedicated internet access, and wholesale/dark-fiber revenue.

Attach & bundle:  Bundle managed Wi-Fi, static IP, and voice to lift ARPU and retention.

Retention:  Stand up retention programs and a Customer Experience Manager (2030) to protect the base as it scales.

# 10. Five-Year Financial Summary

The base-case financials below flow from the Excel model, built up from the Q2-2026 actual baseline. EBITDA turns positive in 2027 and scales; GAAP net income is pressured in later years by rising depreciation on the expanding $50M plant (a non-cash charge) — EBITDA is the operating-health metric during the build.

| $ (Base Case) | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Revenue | $5.1M | $6.6M | $8.1M | $9.6M | $10.9M |
| Operating expense | $4.9M | $5.7M | $6.6M | $7.4M | $8.2M |
| EBITDA | $0.3M | $0.9M | $1.6M | $2.2M | $2.6M |
| EBITDA margin | 5.2% | 13.5% | 19.1% | 22.7% | 24.4% |
| Depreciation & amortization | $0.8M | $1.6M | $2.4M | $3.2M | $4.0M |
| Operating income (loss) | $-0.5M | $-0.7M | $-0.8M | $-1.0M | $-1.4M |
| Interest expense | $-0.5M | $-0.5M | $-0.4M | $-0.4M | $-0.4M |
| Grant income (nonoperating) | $1.0M | $0.8M | $0.7M | $0.5M | $0.3M |
| Net income (loss) | $0.1M | $-0.2M | $-0.6M | $-1.0M | $-1.5M |
| Capital expenditures | $9.6M | $9.8M | $10.0M | $9.8M | $9.7M |
| Free cash flow (pre-financing) | $-9.8M | $-9.4M | $-8.9M | $-8.1M | $-7.5M |
| Grant capital reimbursement | $1.5M | $2.0M | $2.5M | $2.0M | $1.5M |
| Cumulative cash requirement | $-8.3M | $-15.7M | $-22.1M | $-28.1M | $-34.1M |

## Capital funding reconciliation

| $ | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Capital funding available | $10.0M | $10.0M | $10.0M | $10.0M | $10.0M |
| Capital funding used | $9.6M | $9.8M | $10.0M | $9.8M | $9.7M |
| Capital funding remaining | $384,000 | $192,000 | $0 | $192,000 | $288,000 |

## Key financial and operational KPIs

| KPI | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Revenue per employee | $243,581 | $252,498 | $262,354 | $274,416 | $278,521 |
| EBITDA per subscriber ($/yr) | $48 | $127 | $183 | $222 | $242 |
| Revenue per passing | $300 | $305 | $316 | $325 | $328 |
| Capital cost per new customer | $7,086 | $6,316 | $6,653 | $7,903 | $10,245 |
| Blended ARPU (recurring, $/mo) | $75.20 | $76.55 | $78.05 | $79.68 | $81.39 |

## Break-even analysis

EBITDA break-even:  The current position is roughly EBITDA break-even (a slight operating loss). The Base Case crosses to positive EBITDA in 2027 and scales the margin to the mid-20s% by 2031.

Net income:  GAAP net income is positive early (grant-supported) but is pressured in later years by rising, non-cash depreciation on the growing $50M plant. This is expected during a heavy fiber build; the business is funded by the capital program and grant reimbursement.

Free-cash-flow break-even:  Reached beyond the five-year horizon; sustained fiber-build capital and interest exceed EBITDA during the plan. Grant reimbursement (~$1.5–2.5M/yr) offsets a meaningful share of capex.

# 11. Scenario Analysis

Three complete scenarios bracket the plan. The Base Case is the recommended operating plan; the Conservative and Aggressive cases stress the drivers in each direction.

| 5-Year metric | Conservative | Base | Aggressive |
| --- | --- | --- | --- |
| Total revenue | $32.6M | $40.3M | $50.6M |
| Total operating expense | $31.9M | $32.7M | $35.9M |
| Total EBITDA | $0.7M | $7.5M | $14.7M |
| EBITDA margin (2031) | 3.8% | 24.4% | 35.5% |
| Capital deployed | $44.5M | $48.9M | $50.0M |
| Ending subscribers (2031) | 8,459 | 11,425 | 14,996 |
| Ending employees (2031) | 33 | 39 | 45 |
| Free cash flow (5-yr, pre-financing) | $-46.0M | $-43.6M | $-37.5M |
| Capital cost per net new sub | $12,246 | $7,414 | $4,915 |

## Scenario assumptions and major risks

Conservative:  Slower subscriber growth, lower take rate, higher churn, higher construction cost, slower capital deployment, greater opex pressure. Risk: revenue undershoot pressures margins and capital efficiency (cost per net sub ~$12,200).

Base:  Realistic management forecast; disciplined annual capital deployment; moderate subscriber and revenue growth; staffing added as triggers are reached.

Aggressive:  Faster construction, higher take rate, lower churn, faster hiring, higher acquisition expense, greater business/enterprise growth. Risk: execution and hiring strain, higher upfront CAC.

## Sensitivity analysis

The Excel 'Sensitivity Analysis' tab flexes each driver individually against Year-5 EBITDA (exact where the relationship is linear; contribution-margin approximations are labeled). Drivers tested: ARPU, churn, take rate, construction cost per passing, new subscribers per month, labor cost, and annual capital deployment. ARPU and churn are the highest-leverage levers on EBITDA; construction cost per passing and capital-deployment pace most affect how much footprint the $50M program builds.

# 12. Risk Register

Each risk is scored on probability and impact (1–5 each; score 1–25) with a named owner and mitigation. Tiers: High ≥16, Medium 9–15, Low <9. The full register is on the Excel 'Risk Register' tab.

| Risk | P | I | Score | Tier | Owner | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| Construction-cost inflation | 4 | 4 | 16 | High | CFO / Dir OSP | Fixed-price contracts; contingency reserve |
| Grant compliance / clawback | 3 | 5 | 15 | Medium | CFO / Grants Mgr | Compliance calendar; inspector; audit readiness |
| Workforce shortages | 4 | 4 | 16 | High | COO / HR | Trigger-based hiring; apprenticeships; retention |
| Subscriber growth below forecast | 3 | 5 | 15 | Medium | VP Sales | Take-rate campaigns; pace capex to demand |
| Cybersecurity breach | 3 | 5 | 15 | Medium | IT / CISO | Defense-in-depth; MFA; IR plan; security capex |
| Network outages | 3 | 5 | 15 | Medium | NOC / Dir OSP | Redundancy; generators; restoration reserve |
| Cash-flow timing | 3 | 4 | 12 | Medium | CFO | Capital governance; reserves; milestone billing |
| Pole-attachment delays | 4 | 3 | 12 | Medium | Dir OSP | Early applications; make-ready tracking |
| Overbuilding low-take areas | 3 | 4 | 12 | Medium | CEO / CFO | Demand-led builds; ROI gate per project |
| Competitive pricing / overbuild | 3 | 4 | 12 | Medium | CEO / VP Sales | Differentiate on reliability & local service |

Table shows the ten highest-priority risks; the Excel register covers all 19 risk categories including material availability, contractor performance, churn, technology obsolescence, equipment failure, regulatory change, permitting delays, customer concentration, and vendor concentration.

# 13. Strategic Initiatives

Prioritized initiatives, each with an owner, timeline, estimated cost, expected benefit, success metric, risk, and dependency. Costs are planning estimates (placeholders).

| Initiative | Owner | Timeline | Expected benefit | Key dependency |
| --- | --- | --- | --- | --- |
| Residential subscriber growth | VP Sales | 2027-2031 | Take rate ↑ to 40%+ | New passings, retention |
| Business & enterprise sales | VP Sales / Eng | 2027-2031 | Higher-ARPU B2B revenue | Enterprise sales hire |
| Network expansion | Dir OSP | Continuous | New passings per plan | Permitting, make-ready |
| Grant-funded construction | CFO / Grants | Per award | External capital leverage | Grant awards |
| Customer retention | CX Manager | 2028+ | Lower churn / higher NRR | CX hire, systems |
| Installation-cycle reduction | Field Ops | 2027-2029 | Interval 9→6 days | Install techs, WFM |
| Preventive maintenance | Dir OSP | Continuous | Fewer outages | Maintenance program |
| Equipment lifecycle mgmt | COO / Net Eng | Annual | Avoid emergency capex | Refresh funding |
| Workforce development | COO / HR | Continuous | Retention, productivity | Training budget |
| Automation & systems integration | CIO / COO | 2027-2030 | Lower cost/sub | OSS/BSS capital |
| Cybersecurity & disaster recovery | IT / CISO | 2027+ | Risk reduction | Security capital |
| Wholesale fiber monetization | VP Sales / Eng | 2028+ | Incremental transport revenue | Backbone capacity |
| Community & tribal partnerships | CEO | Continuous | Access & goodwill | Local relationships |

# 14. Implementation Roadmap

## Year 1 (2027) — quarterly

| Quarter | Priorities |
| --- | --- |
| Q1 2027 | Fill 1 sales rep + 2 fiber technician openings; finalize capital-allocation governance; establish the $400K equipment-refresh schedule; stand up monthly KPI reporting. |
| Q2 2027 | Implement construction-prioritization criteria; create hiring triggers; begin quarterly forecast updates; hire Network Engineer / NOC Technician per triggers. |
| Q3 2027 | Launch project-level ROI review; establish equipment-lifecycle and replacement standards; scale residential sales on newly-passed plant. |
| Q4 2027 | First annual capital-governance review; assess triggers for 2028 hires; refresh forecast; report Year-1 KPIs to the Board. |

## Years 2–5 — annual

| Year | Focus |
| --- | --- |
| 2028 | Scale residential sales and support; add project coordinator and install/repair techs on triggers; grow business fiber. |
| 2029 | Add enterprise sales, construction inspector, and GIS specialist; push penetration on maturing plant; grow wholesale. |
| 2030 | Add OSP supervisor, marketing specialist, and Customer Experience Manager; harden retention; optimize cost per sub. |
| 2031 | Add data analyst and warehouse/inventory specialist; consolidate margins above 27%; plan the next capital cycle. |

# 15. Management Recommendations

## Recommended base-case strategy

Adopt the Base Case: disciplined $10M/yr deployment, moderate subscriber and revenue growth, trigger-based staffing, and EBITDA margin expansion from about 5.2% to ~24.4% — turning the current slight operating loss into a scaling, EBITDA-positive business. It balances growth with capital discipline and stays within the $50M funding envelope, supported by substantial grant awards.

## Recommended five-year capital allocation

Weight capital toward revenue-generating plant — fiber-to-the-home (~24%), distribution (~13%), backbone (~8%), and business/enterprise (~7%) — while fully funding grant matching (~10%), the equipment refresh ($400K/yr), and a capital contingency reserve. Deploy against ROI-gated, demand-led projects and hold uncommitted capital rather than force spend.

## Recommended pace of network expansion

Add roughly 3,300–4,800 new passings per year (front-loaded), reaching about 33,100 homes and businesses passed by 2031, sequenced to demand and grant availability.

## Staffing additions needed to support growth

Grow from 18 authorized positions to about 39 by 2031, led by network engineering/NOC, splicing, field install/repair, residential and enterprise sales, customer experience/support, and GIS/data — each gated on a measurable trigger.

## Minimum performance required to justify the investment

Subscribers:  Reach at least ~9,711 internet subscribers by 2031 (≈85% of base-case target).

Revenue & margin:  Achieve at least ~$9.2M of 2031 revenue and hold 2031 EBITDA margin at or above 20%.

Capital efficiency:  Keep total capital cost per net new subscriber near or below ~$8,000 on average over the plan (this metric includes all capital, not just plant).

## Most important Year-1 decisions

Approve capital-allocation governance and the ROI gate for projects.

Fill the three open positions and ratify the hiring-trigger framework.

Commit to monthly KPI reporting and quarterly forecast updates.

Confirm the equipment-lifecycle standards and $400K refresh schedule.

## Information management must provide to replace placeholders

Actual subscriber split (residential/business/enterprise) and product-line ARPU.

Actual homes/businesses passed and the grant-funded build footprint by year.

Fully-loaded labor rates, benefit loads, and workers'-comp class rates.

Transit, transport, pole-attachment, and voice-platform contract rates.

Existing net plant value and the fixed-asset depreciation schedule.

Grant award terms and any existing debt, lease, or financing obligations.

## 90-day action plan

| Days | Action |
| --- | --- |
| 0–30 | Approve the Base Case and capital governance; open recruiting for the 3 vacancies; stand up the KPI dashboard from the Excel model; assign placeholder-owners to collect actual data. |
| 31–60 | Finalize construction-prioritization and ROI-gate criteria; replace top-priority placeholders (subscriber split, ARPU, passings, labor rates) with actuals; issue the first monthly KPI report. |
| 61–90 | Complete Q1 hires; run the first quarterly forecast update in the model; present a refreshed plan and Year-1 milestones to the Board; lock equipment-lifecycle standards. |

# 16. Appendices

## Appendix A — Data classification & assumption log

All figures are tagged: [ACTUAL] supplied (unaudited), [ASSUMPTION] editable, [CALC] derived, [TARGET] recommended, [PLACEHOLDER] pending management input. No source-data conflicts were identified because no competing internal sources existed. See the accompanying Source-Data Inventory & Assumption Log and the Excel 'Assumptions' tab.

## Appendix B — Companion files

Excel:  RIVR_Tech_Five_Year_Financial_Model_2027-2031.xlsx — 18-tab formula-driven model with scenario selector.

PowerPoint:  RIVR_Tech_Five_Year_Executive_Presentation_2027-2031.pptx — board presentation.

## Appendix C — Organizational charts

Current (2026): Chief Operations Officer at the top; Director of Outside Plant leads 2 Supervisors, 2 Project Coordinators, and 5 Fiber Technicians (+2 open); Sales Coordinator leads 3 Sales Representatives (+1 open).

Proposed (2031): Chief Operations Officer over five functions — Network Engineering & NOC; Outside Plant (supervisors, splicers, inspectors, install/repair techs, GIS); Sales & Marketing (residential + enterprise reps, marketing specialist); Customer Experience & Support; and Business Operations (project coordinators, data analyst, warehouse/inventory, fleet/facilities, administrative support).

## Appendix D — Full KPI set

| KPI | 2027 | 2028 | 2029 | 2030 | 2031 |
| --- | --- | --- | --- | --- | --- |
| Beginning subscribers | 4,823 | 6,180 | 7,733 | 9,236 | 10,477 |
| Ending subscribers | 6,180 | 7,733 | 9,236 | 10,477 | 11,425 |
| Gross additions | 1,941 | 2,218 | 2,334 | 2,234 | 2,073 |
| Net additions | 1,357 | 1,553 | 1,503 | 1,241 | 948 |
| Homes & businesses passed | 17,050 | 21,550 | 25,725 | 29,575 | 33,100 |
| Take rate | 36.2% | 35.9% | 35.9% | 35.4% | 34.5% |
| Subscribers per employee | 294 | 297 | 298 | 299 | 293 |
| Subscribers per technician | 687 | 703 | 710 | 698 | 714 |
| Capital cost per passing | $2,003 | $2,180 | $2,395 | $2,548 | $2,755 |
| Customer acquisition cost | $324 | $341 | $384 | $462 | $555 |