DRAFT FOR DISCUSSION – SUBJECT TO LEGAL, GRANT AND FINANCIAL REVIEW

06.01

Attorney Review Issue List

Open Legal Issues, Recommended Positions, and Owners for the Lumbee Tribe / RIVR Tech Broadband Partnership

by and between

Lumbee Tribe of North Carolina

and

LREMC Technologies, LLC d/b/a RIVR Tech

Version:  Draft v0.1

Version Date:  July 16, 2026

Document Status:  Working draft — not executed; not final legal advice

Program:  Tribal Broadband Connectivity Program (TBCP), National Telecommunications and Information Administration (NTIA)

CONFIDENTIAL – ATTORNEY WORK PRODUCT / SUBJECT TO COMMON-INTEREST PRIVILEGE

DRAFT FOR DISCUSSION – SUBJECT TO LEGAL, GRANT AND FINANCIAL REVIEW

This issue list is prepared for counsel review. It is not legal advice. Recommended positions are drafting starting points only; governing law, jurisdiction, sovereign immunity, and subrecipient-vs-contractor status are OPEN ITEMS reserved for the Parties' counsel and are not resolved here. Priority: H = high / gating, M = medium, L = lower.

[GRANT COMPLIANCE REVIEW REQUIRED]  Lead item #1 (Lumbee federal recognition / TBCP eligibility) is a threshold, potentially deal-gating question and is flagged for grant and attorney review before other items are finalized.

| Issue | Description / Risk | Citation | Recommended Position | Owner | Pri. |
| --- | --- | --- | --- | --- | --- |
| 1. Lumbee federal recognition / TBCP eligibility (LEAD) | Whether the Lumbee Tribe qualifies as an eligible "Tribal Government" for a TBCP Award, given the Lumbee Act's limited-recognition language. If ineligible or contested, the entire funding premise fails or must be restructured through an eligible designated entity. [GRANT COMPLIANCE REVIEW REQUIRED] | Lumbee Act of 1956, Pub. L. 84-570, 70 Stat. 254 (federal-recognition status affecting TBCP eligibility); TBCP Round 3 Notice of Funding Opportunity (NTIA, June 2026) | Confirm eligibility with NTIA in writing before award acceptance; identify an eligible designated/affiliated entity as fallback; condition all agreements on eligibility confirmation. | Tribal counsel + Grant counsel + NTIA | H |
| 2. Sovereign immunity | Extent to which the Lumbee Tribe waives immunity for enforcement; RIVR Tech needs enforceable remedies; Lumbee Tribe must protect assets and self-governance. | Common-law tribal sovereign immunity; [ATTORNEY REVIEW REQUIRED] | OPEN — do not pre-decide. If any waiver, make it a limited, express, narrowly-scoped waiver by separate specific Council action, capped and asset-limited; pair with dispute-resolution clause. | Tribal counsel (lead) + RIVR counsel | H |
| 3. Governing law | Which body of law governs the agreements (Tribal law, N.C. law, federal). Affects interpretation and enforceability. | Choice-of-law principles; [ATTORNEY REVIEW REQUIRED] | OPEN — reserved for counsel. Commonly negotiated to N.C. law for commercial terms with Tribal law respected for Tribal-governance matters; confirm consistency with any immunity waiver. | Both parties' counsel | H |
| 4. Tribal court jurisdiction | Whether disputes may/must be heard in a Tribal forum; adequacy and neutrality of forum for a commercial counterparty. | [ATTORNEY REVIEW REQUIRED] | OPEN. Consider Tribal court for Tribal-interest matters; confirm rules and appeal rights; coordinate with exhaustion doctrine (#6). | Tribal counsel + RIVR counsel | H |
| 5. Federal court jurisdiction | Availability of a federal forum; diversity/federal-question basis is uncertain for tribal commercial disputes. | [ATTORNEY REVIEW REQUIRED] | OPEN. Do not assume federal jurisdiction exists; if desired, draft an express consent tied to a limited immunity waiver. | Both parties' counsel | M |
| 6. Arbitration | Binding arbitration as a neutral mechanism; seat, rules, and enforceability against a sovereign. | FAA / applicable arbitration law; [ATTORNEY REVIEW REQUIRED] | Recommend binding arbitration (e.g., AAA commercial) with a defined seat and limited immunity waiver for the purpose of compelling arbitration and enforcing awards; carve out injunctive/step-in relief. | Both parties' counsel | M |
| 7. Exhaustion of Tribal remedies | Doctrine may require exhaustion in Tribal court before other fora, affecting speed/cost of enforcement. | [ATTORNEY REVIEW REQUIRED] | OPEN. Address expressly — either require exhaustion or waive/limit it in the dispute clause to avoid uncertainty. | Tribal counsel + RIVR counsel | M |
| 8. Federal grant restrictions (general) | Award terms constrain use, transfer, and operation of grant assets; IRU/operating structure must fit within them. | 2 CFR Part 200 (Uniform Administrative Requirements, Cost Principles, and Audit Requirements for Federal Awards); NTIA Standard Terms and Conditions and Specific Award Conditions; [GRANT COMPLIANCE REVIEW REQUIRED] | Map every commercial term against award terms; add a grant-compliance supremacy clause so federal terms control on conflict. | Grant counsel | H |
| 9. Program income (2 CFR 200.307) | Revenue from operating grant-funded assets may be Program Income subject to federal use rules (deduction/addition/cost-sharing methods). | 2 CFR 200.307 (Program income); [GRANT COMPLIANCE REVIEW REQUIRED] | Determine method with NTIA; structure revenue-share so Lumbee Tribe can meet Program Income obligations; document treatment in the financial schedule. | Grant counsel + Finance | H |
| 10. Contractor vs subrecipient status (2 CFR 200.331) | Whether RIVR Tech is a contractor or a subrecipient — drives flow-down, audit, and compliance burden. | 2 CFR 200.331 (Subrecipient and contractor determinations); 2 CFR 200.332 (Requirements for pass-through entities); [GRANT COMPLIANCE REVIEW REQUIRED] | OPEN — perform the 200.331 checklist analysis; do not assume. Likely contractor for operations, but confirm; set flow-downs accordingly. | Grant counsel | H |
| 11. Procurement compliance (2 CFR 200.317–.327) | Selection of RIVR Tech and downstream purchases must satisfy federal procurement standards (competition, methods, domestic preference). | 2 CFR 200.317–200.327 (Procurement standards); 2 CFR 200.319 (Competition); [GRANT COMPLIANCE REVIEW REQUIRED] | Document the procurement basis (competition or sole-source justification) for RIVR Tech selection; require compliant subprocurement. | Grant counsel + Lumbee Tribe procurement | H |
| 12. Impermissible private benefit from grant assets | Risk that a private operator derives disproportionate benefit from publicly funded assets, jeopardizing the award. | 2 CFR Part 200 (Uniform Administrative Requirements, Cost Principles, and Audit Requirements for Federal Awards); [GRANT COMPLIANCE REVIEW REQUIRED] | Ensure consideration to the Lumbee Tribe is fair and documented; benchmark IRU and revenue-share terms; retain public-purpose protections and reversion. | Grant counsel + Finance | H |
| 13. Asset encumbrance | Federal interest restricts liens/encumbrances on grant assets; lenders or the IRU itself may be viewed as encumbrances. | 2 CFR 200.311 (Real property — use, encumbrance, and disposition); 2 CFR 200.316 (Property trust relationship); [GRANT COMPLIANCE REVIEW REQUIRED] | Obtain NTIA position on whether the IRU is a permissible use vs. encumbrance; avoid liens on Tribal Assets; use RIVR assets for security. | Grant counsel + Tribal counsel | H |
| 14. Federal interest (2 CFR 200.316) | Property trust relationship — federal interest persists through the useful life / disposition. | 2 CFR 200.316 (Property trust relationship); [GRANT COMPLIANCE REVIEW REQUIRED] | Acknowledge federal interest in all conveyancing docs; align IRU term and disposition with federal-interest period. | Grant counsel | M |
| 15. BIA or other federal approval questions | Whether BIA/land-status or other federal approvals are triggered by the transaction or the underlying land. | 25 U.S.C./25 CFR (BIA) as applicable; [ATTORNEY REVIEW REQUIRED] | OPEN — confirm land status and whether any BIA approval or right-of-way consent is required; may be N/A if no trust land involved. | Tribal counsel | M |
| 16. Easements | Rights to place/maintain fiber across public and private parcels; durability across the IRU term. | N.C. Gen. Stat. § 62-350 (broadband attachment to utility poles); [ATTORNEY REVIEW REQUIRED] | Secure recordable easements of sufficient duration; confirm assignability and survival on default/transition. | Real-estate counsel + RIVR | M |
| 17. Rights-of-way | DOT/municipal/utility ROW and pole-attachment access; permitting risk. | N.C. Gen. Stat. § 62-350 (broadband attachment to utility poles); N.C. Gen. Stat. Ch. 87, Art. 8A (Underground Utility Safety and Damage Prevention Act / 811 locates); [ATTORNEY REVIEW REQUIRED] | Confirm ROW/permitting path and pole-attachment agreements; allocate permitting risk and cost in the construction schedule. | Real-estate counsel + RIVR | M |
| 18. Tax treatment | Property, sales/use, and income tax treatment of Tribal-owned assets and IRU consideration; possible exemptions. | [ATTORNEY REVIEW REQUIRED] | OPEN — obtain tax analysis on Tribal ownership exemptions, IRU characterization, and any UBIT-type exposure for Tribal enterprises. | Tax counsel | M |
| 19. Regulatory authority (FCC / USAC / ETC) | Which entity holds regulatory authorizations, ETC designation, and USAC/USF obligations; CPNI compliance. | 47 CFR Part 54 (USAC/FCC universal service, Lifeline, and ETC requirements); 47 U.S.C. § 222 and 47 CFR §§ 64.2001–64.2011 (Customer Proprietary Network Information); [ATTORNEY REVIEW REQUIRED] | Clarify that RIVR Tech (operator) holds the carrier authorizations and ETC status; assign CPNI compliance; document in the privacy agreement. | Regulatory counsel + RIVR | M |
| 20. Customer ownership | Who owns the customer relationship, contracts, and data on default or transition — critical for continuity and value. | 47 U.S.C. § 222 and 47 CFR §§ 64.2001–64.2011 (Customer Proprietary Network Information); [BUSINESS DECISION REQUIRED] | Recommend Lumbee Tribe holds a reversionary/step-in right to customer relationships tied to the Tribal Assets; RIVR operates during the term. | Both parties + business | M |
| 21. Rate-setting | Who sets retail rates and affordability commitments (100/20 affordable offering); limits on price increases. | TBCP Round 3 Notice of Funding Opportunity (NTIA, June 2026); [BUSINESS DECISION REQUIRED] | Set affordability floor per award; give Lumbee Tribe consultation/consent on material rate changes; document in financial + O&M schedules. | Business + Grant counsel | M |
| 22. Assignment | Ability of either party to assign; protecting the Lumbee Tribe from unwanted successors to the operator role. | [ATTORNEY REVIEW REQUIRED] | Prohibit assignment without Tribal consent (not unreasonably withheld); permit collateral assignment to lenders with recognition/cure rights. | Both parties' counsel | M |
| 23. Change in control | Change of control of RIVR Tech/parent as a consent or termination trigger. | [ATTORNEY REVIEW REQUIRED] | Treat change of control as a consent event with Tribal approval and vetting; define control threshold. | Both parties' counsel | M |
| 24. Default | Definitions, cure periods, and cross-default across the agreement suite. | See DEAL cure periods (30/60 days); [ATTORNEY REVIEW REQUIRED] | Use consistent monetary (30-day) / non-monetary (60-day + extension) cure periods; cross-default within the transaction suite only. | Both parties' counsel | M |
| 25. Step-in rights | Lumbee Tribe's ability to step in / appoint a replacement operator to preserve service and award compliance. | 2 CFR 200.339–200.343 (Remedies for noncompliance; termination); [ATTORNEY REVIEW REQUIRED] | Grant Lumbee Tribe emergency step-in for essential-service/award-compliance threats; define scope, duration, and cost allocation. | Tribal counsel | H |
| 26. Grant clawback exposure | Risk NTIA recovers funds for noncompliance, disposition, or underperformance — who bears the loss. | 2 CFR 200.339–200.343 (Remedies for noncompliance; termination); 2 CFR 200.311 (Real property — use, encumbrance, and disposition); [GRANT COMPLIANCE REVIEW REQUIRED] | Allocate clawback risk by fault; require RIVR indemnity for operator-caused noncompliance; maintain compliance reserves. | Grant counsel + Finance | H |
| 27. Transition obligations | End-of-term / termination handover of assets, records, customers, and operations without service disruption. | 2 CFR 200.344 (Closeout) and 2 CFR 200.345 (Post-closeout adjustments and continuing responsibilities); [ATTORNEY REVIEW REQUIRED] | Require a 12-month transition-assistance period, records/customer handover, and continued service at defined pricing; tie to transition agreement. | Both parties' counsel | M |